## Slide 1
INITIATIVE 01 · DETAIL
Red Chili
Smart Dynamic Menu
From paper menu to revenue platform. The first proof. The gate to everything else.
Prepared for: Dr. Sharouz Khan + Operations Team
Confidential · Draft v1.0 · For Dr. Sharouz Khan and authorised reviewers only
Mohammad Shakil · NTT Groups · Vivid Verse Global

## Slide 2
What This Initiative Is
In one sentence, then in three.
A smart digital menu platform that turns every customer visit into measurable, optimisable revenue — replacing static paper menus with live A/B testing, smart pricing, and loyalty integration.
01
What it replaces. Paper menus. Static QR codes. Whatever you have today that doesn't track behaviour, doesn't test pricing, and doesn't connect to loyalty.
02
What it adds. Live menu engineering, A/B testing on dishes, smart pricing for off-peak, loyalty enrolment at the table, multi-language (EN/AR/UR), and intelligence dashboards.
03
Why first. Lowest CapEx. Fastest pilot (60-90 days). Generates the data foundation that every other initiative needs. If this fails, everything stops.
2 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 3
The Problem It Solves
Why Red Chili needs this — specifically.
WITHOUT THIS INITIATIVE
✗ Customers see a static menu — same as last year
✗ No data on what drives conversion or upsell
✗ Off-peak hours empty; peak waits long
✗ No way to test new dishes without committing
✗ Loyalty enrolment friction — manual + slow
✗ No real-time intelligence at the unit level
WITH THIS INITIATIVE
✓ Menu adapts to customer, time, day
✓ Every order becomes data — heatmap + funnel
✓ Smart pricing fills off-peak with discipline
✓ A/B test new dishes with statistical confidence
✓ QR-based loyalty enrolment in 30 seconds
✓ Live dashboards for branch + group level
3 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 4
How It Works
Step by step. The mechanics.
STEP 1
Digital Menu
Tablets at table OR customer phones via QR. Same menu, smarter rendering. Photos, descriptions, allergens, dietary tags.
STEP 2
A/B Engine
Photo, copy, position, price tested across visitors. 95% confidence required before changes. No guesswork.
STEP 3
Smart Pricing
Off-peak windows (Wed/Thu lunch) get rule-based discounts on selected dishes. Peak hours fully protected.
STEP 4
Intelligence
Branch managers see live performance. Group sees cross-branch comparisons. NTT layer ties to loyalty + e-catering.
4 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 5
Stakeholders & Roles
Who does what. Clear ownership.
Stakeholder
Responsibility
Tool / Module
Dr. Khan / Group
Approve menu changes, review weekly intelligence, ringfence marketing
Admin Dashboard, Group Reports
Branch Manager
Daily ops, 86-list, today's specials, capacity management
Branch Dashboard, KDS
Kitchen Lead
Recipe compliance, prep list, KDS workflow
Kitchen Display, Recipe Library
Customer
Order, loyalty enrolment, feedback, payment
Customer App / Tablet UI
VVG (Tech)
Build, host, maintain, push updates, intelligence layer
All — they built it
5 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 6
How the Money Flows
Where the revenue comes from. Where it goes.
REVENUE INFLOW
▶ Net incremental revenue: +18-21% on baseline (per VVG benchmarks)
▶ Higher average ticket: Bundle suggestions + better menu placement
▶ Off-peak capture: Wed/Thu lunch 20% discount drives volume
▶ Loyalty wallet inflow: Pre-paid balances reduce future cash gap
▶ Reduced order errors: Fewer comps + remakes from miscommunication
COST / OUTFLOW
◆ Build cost (one-off): SAR 280K — borne by VVG/NTT in-kind
◆ Hardware (tablets, mounts, printers): SAR 95K — Dr. Khan capital
◆ Annual maintenance: SAR 84K (cloud + bug fixes + features)
◆ Discount cost (smart pricing): Variable — net positive after volume lift
◆ Photography sprint: SAR 45K — one-off, 40 hero dishes
6 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 7
Unit Economics
What it costs. What it returns. What's left.
Line Item
Value
% of Revenue
Annual baseline revenue (3 branches)
SAR 13.5M
100%
Incremental revenue (+21%)
SAR 2.835M
+21%
Less: cost of incremental food (32%)
(SAR 907K)
−32%
Less: marginal labour (10%)
(SAR 284K)
−10%
Less: smart-pricing discounts net
(SAR 142K)
−5%
Less: maintenance + intelligence layer
(SAR 84K)
−3%
NET ANNUAL CONTRIBUTION (Year 1)
SAR 1.418M
10.5%
⚠ WORKING ASSUMPTION 21% lift figure comes from VVG's separately-attached pilot proposal (Toast / McKinsey / Harvard / NRA benchmarks). Real number for Red Chili is unknown until 60-90 day pilot completes. Floor: 10% lift = SAR 675K incremental contribution (still pays back).
7 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 8
Growth Drivers
What moves the needle. What we can control vs what we can't.
?
Pilot lift %
External
10-21% range. Depends on existing menu performance, customer base, F&B quality. We don't control this — we measure it.
✓
A/B test cadence
We control
How many tests run, how disciplined the team is about applying winners. Pure execution discipline.
✓
Photography quality
We control
First-impression conversion driver. SAR 45K spent on 40 hero shots beats SAR 5K on phone photos every time.
✓
Off-peak fill rate
We control
Wed/Thu lunch volume depends on awareness + WhatsApp pull. Marketing-driven.
?
Macro F&B environment
External
Recession, Saudization shifts, expat outflow — all hit baseline. Initiative still helps but on a smaller base.
8 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 9
Bare-Minimum Scenario
Even at the floor, this still works — or doesn't. Here's the answer.
THE FLOOR — minimum we expect to deliver:
Even at half the projected lift (10%, not 21%), the initiative still pays back inside Year 1.
• Baseline assumption: SAR 13.5M annual revenue across 3 branches
• Floor lift of 10% = SAR 1.35M incremental revenue per year
• After incremental food cost (32%) + maintenance: ~SAR 750K net contribution
• VVG/NTT in-kind build (SAR 280K) recovered in <5 months at floor
• Dr. Khan's hardware (SAR 95K) recovered in ~6 weeks
⚠ HONEST CAVEAT If lift comes in below 10% in pilot, this initiative fails its gate. Pilot stops. We don't expand. We diagnose, fix, or part ways. The pilot is the gate.
9 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 10
Key Assumptions
What has to be true for this initiative to deliver.
HIGH RISK
Pilot achieves ≥10% revenue lift in 60-90 days at one branch
Gate fails. Initiative stops. Everything downstream stops too.
MED RISK
Customer base accepts digital menu (vs paper preference)
Acceptance friction = lower lift. Mitigated by parallel paper menu first 30 days.
LOW RISK
VVG can deliver platform on time and to spec
VVG has built this before — reference Sloperi & 200+ deployments. Risk is low.
MED RISK
Staff adopt the system and don't bypass to paper
Training + manager enforcement. Tracked in KDS — bypass shows as anomaly.
10 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 11
Timeline & Milestones
Where we expect to be at each gate.
MONTH 1
Pilot Branch Setup
VVG kicks off. Photography sprint. Hardware install at chosen branch. Staff training. Soft launch.
MONTH 2
Live Pilot
Full operational. Daily KPI tracking. First A/B tests. Smart pricing rules active. Weekly review with Dr. Khan.
MONTH 3
Gate Decision
Pilot data reviewed. Did it hit ≥10% lift? Loyalty enrolment ≥30%? If yes: roll out to other branches. If no: stop.
MONTH 4-6
Roll-Out
Other 2 branches. Refined photography. Extended menu engineering. Bundle library expanded.
11 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 12
What Could Go Wrong
Honest risk register. Not optimised for selling.
Lift comes in below 10%
If this happens:
MITIGATION
Hard stop at gate. Diagnose: F&B issue, service issue, or wrong customer fit. Fix root cause before retry.
Customers resist digital
If this happens:
MITIGATION
Parallel paper menu first 30 days. Track switch rate. Train waiters to assist. Failure mode is conversion friction, not refusal.
Smart pricing trains discount-seeking behaviour
If this happens:
MITIGATION
Strict windows (Wed/Thu lunch only). Never on weekends. Capped 20%. Reviewed monthly.
VVG technical failures
If this happens:
MITIGATION
VVG provides 99.5% uptime SLA. Local KDS keeps kitchen running if cloud fails. Paper menu fallback always available.
12 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 13
KPIs — How We Measure Success
Specific. Measurable. Time-bound.
KPI
Year 1
Year 3
Year 5
Source
Revenue lift % (vs paper baseline)
≥10%
+21-25%
+25%+
POS reconciliation
Loyalty enrolment rate
30%
45%
55%
ERP enrolment data
Average ticket (SAR)
+SAR 8
+SAR 18
+SAR 25
POS / order data
A/B tests per month
3-5
5-8
5-8
Test platform
Customer satisfaction (Google)
4.5★
4.7★
4.8★
Google Business Profile
13 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 14
What I Need From You
Concrete, dated, specific. No fluff.
DAYS 1-7
Approval to proceed + select pilot branch (recommend Olaya)
DAYS 7-14
Sign VVG pilot agreement (separate to bundle SPV)
DAYS 14-21
Photography sprint scheduled — 40 hero dishes across menu
DAYS 21-30
Hardware order placed + staff training schedule confirmed
14 / 15
Initiative · Detail · CONFIDENTIAL

## Slide 15
The Pilot Is The Gate
Everything else in this bundle depends on this initiative's data.
Bottom line:
If we don't see ≥10% revenue lift and ≥30% loyalty enrolment in 90 days, we stop. We don't expand to E-Catering. We don't build Loyalty. We don't pursue Franchise. The pilot is binary — pass and the model unlocks; fail and we've still learned something at low cost. Either outcome is honest. The build cost (SAR 280K) is borne by VVG/NTT — Dr. Khan's exposure is hardware (SAR 95K) and the marketing budget required to drive customer awareness. This is the smallest, fastest, lowest-risk way to test whether the platform thesis works for Red Chili specifically.
Initiative 01 · Smart Dynamic Menu · Detail Deck v1.0 (Draft)
CONFIDENTIAL · For Dr. Sharouz Khan and authorised reviewers only